Developer Meeting Minutes - Week 6

Software Practice | Class Developer Project Discussion | 25 August 2026

| Meeting focus | Authentication implementation review across all groups, backend and frontend auth completion, and Sprint 2 progress check |
| --- | --- |
| Location | In class |
| Related sprint | Sprint 2 implementation |
| Prepared for | Week 6 individual/group report evidence |

Meeting Purpose

The Week 6 developer meeting was used to review authentication progress across all class groups, confirm which authentication components are now complete, and agree on the next implementation priorities for each project.

Progress Discussions

Authentication Implementation

All groups worked on the authentication part of their application this sprint, covering both server-side and client-side work.

Authentication was treated as the first core feature because the remaining features in each project depend on a working user identity.

Each group presented how far their authentication work had progressed and walked through the flow in class.

Authentication Progress by Group

| Group | Project | Authentication Progress |
| --- | --- | --- |
| Group 1 | SplitSync | Worked on the authentication part of the application, covering login and registration setup with backend and frontend work still being finalised. |
| Group 2 | AI CV | Worked on the authentication part of the application, with the technical scope kept controlled so the feature stays achievable. |
| Group 3 | JobTrack | - |
| Group 4 | oraEarn | Authentication fully completed. Both the backend and frontend of authentication were finished, tested and demonstrated as working end to end. |

Decisions and Outcomes

Group 4 authentication is confirmed complete for both backend and frontend, and is accepted as the baseline for the next features.

Group 4 agreed to keep the current authentication structure of backend and improve it further during this sprint.

Groups 1 and 2  will continue finalising their authentication work before moving on to their next feature.

Next implementation focus for Group 4 moves to the core oraEarn features that depend on the authenticated user.

Any authentication defects found later will be logged in Jira and fixed as small follow-up tasks rather than reopening the feature.