# Week 10 Group Meeting Minutes

JobTrack Job Application Tracking System

| Date | Duration | Location | Meeting focus |
| --- | --- | --- | --- |
| Week 10 date to confirm | To confirm | To confirm | Bug fixes, automation testing and presentation preparation |

# Participants

Attendance to confirm: Trinh Hieu Tran (Developer and Database Administrator); Pooja Tiwari (Business Analyst and Report Analyst); Prince Kumar Sah (Tester and Data Analyst).

# Meeting Purpose

Review the recent reliability fixes, clarify what the automated tests have verified, and prepare a stable, timed demonstration for the Week 11 group presentation.

# Discussion Summary

1. Bug fixes. The team reviewed three code changes: refreshing application-detail data after an edit, stopping automatic retries on registration errors, and clearing cached user data at sign-out (commits 64afec9, d4109ea and 774f75f). The sign-out fix matters when switching demo accounts because one user must not see another user's cached data. The fixes still need a final end-to-end check in the presentation environment.

2. Automation testing. The group discussed Playwright coverage for API and UI workflows, including authentication and job-application behaviour. Test results must identify whether they used the real ASP.NET Core API or a mock API; a mock run alone does not prove full-stack integration. Any failure should be recorded with the expected result, actual result, evidence and retest outcome. Real file upload and preview, plus dashboard data, need explicit manual or real-system checks where automation does not cover them.

3. Presentation preparation. The proposed sequence is a brief problem and solution introduction, the system architecture diagram, the database ERD, and a live JobTrack walkthrough. The walkthrough should use prepared data to show login, an application update, search or filtering, interview/follow-up tracking, dashboard results and archiving without spending time entering lengthy sample data. The team should rehearse the 15-minute limit and keep screenshots available if the local demo fails.

# Draft Outcomes to Confirm

Keep the Week 11 presentation focused on completed, working features. Do not describe mock-based automation as a successful real-backend test. Close bugs only after reproducing and retesting them, then update the relevant Jira item and evidence. Confirm the speaking order and demo transitions during rehearsal.

# Action Items

| Owner | Action | Target |
| --- | --- | --- |
| Trinh | Retest the three fixes; prepare the local environment, architecture and ERD explanation, and live demo data. | Before rehearsal |
| Pooja | Align presentation wording with the current BRD/SRS and confirm which automation results used a mock or real API. | Before rehearsal |
| Prince | Run and document current-system tests, defects and retests; provide a concise quality summary for the presentation. | Before presentation |
| All members | Rehearse the complete 15-minute presentation, agree speaking order and check the screenshot backup. | Before Week 11 |