Week 8: Testing, Documentation and Submission Planning

Sep 20, 2026 · Sunday · Microsoft Teams · PRT681/PRT585 SOFTWARE ENGINEERING: PRACTICE

Unit: Software Engineering Practice

Meeting Topic: Testing, Documentation and Submission Planning

Prepared By: Prince Kumar Sah

# Attendees

- Trinh Hieu Tran

- Pooja Tiwari

- Prince Kumar Sah

# Meeting Purpose

The purpose of this meeting was to review the progress of the remaining JobTrack work, discuss final manual testing results, review documentation updates, and plan the remaining activities required for the final project submission.

# Agenda

- Review progress since the Week 7 meeting.

- Discuss reporting dashboard data requirements.

- Review and organize the JobTrack application dataset.

- Discuss regression testing of completed features.

- Review search, filtering and application status functionality.

- Identify any issues found during testing.

- Plan remaining tasks for the next week.

# Remaining Items and Ownership

| Remaining Item | Details | Owner |
| --- | --- | --- |
| Document Versioning | Document versioning requirements and implementation are still being developed and will be reviewed as part of the remaining project work. | Trinh Hieu Tran (Dev/DBA) |
| Interview & Follow-up Tracking | Interview and follow-up tracking remain a remaining feature and is being considered for implementation and documentation. | Pooja Tiwari (BA) / Trinh Hieu Tran (Dev) |
| Reporting Dashboard | The key reporting fields have been reviewed and the JobTrack application dataset has been prepared using fields such as Company Name, Role Title, Platform, Application Date and Current Status to support future dashboard insights.. | Prince Kumar Sah (DA) / Trinh Hieu Tran (Dev) |
| RA Documentation – Search, Filter & Status Update Workflows | The search, filter and status update workflows have now been documented and can be used as a reference for requirements and testing. | Pooja Tiwari (RA) |
| SRS/BRD Updates | SRS and BRD updates are continuing to reflect the completed JobTrack features and the documented workflows. | Pooja Tiwari (BA) |
| Regression & Remaining Testing | Manual testing has been completed for the prepared JobTrack test cases. Testing covered the implemented application workflows, and the test results were recorded in the individual test case sheet. The document upload functionality was also retested successfully after resolving the S3 configuration issue. | Prince Kumar Sah (Tester) |

# Discussion Summary

The team reviewed the current JobTrack implementation, final manual testing results and the remaining documentation requirements. The Tester role reported that the prepared test cases had been executed successfully and the results were being updated in the individual test case sheet. The team also discussed the successful retest of document uploads after the S3 configuration issue was resolved.

The team reviewed the issues identified during testing and confirmed that the document upload issue was resolved after the required S3 configuration was corrected. The team agreed to keep the final test evidence and documentation consistent with the submitted application version.

# Decisions Made

- Prince Kumar Sah will continue preparing and analyzing the JobTrack dataset to support the reporting dashboard and identify useful application insights.

- Prince Kumar Sah will continue regression testing of the completed search, filter and application status features and record any issues identified.

- The team agreed to use the documented Company Name, Role Title, Platform, Application Date and Current Status fields for application data analysis and future dashboard reporting.

- The team agreed to review testing results and dashboard progress at the next scheduled group meeting.

- All members will continue working on their assigned tasks and provide progress updates at the next meeting.

●    All members to provide progress updates at the next scheduled meeting.